**AnhQuoc\_LTQLUD\_C5\_ASSIGNMENT  
PATCH\_NOTE**

**[Date:** 23/11/2023 – 24/11/2023**]**

|  |  |  |
| --- | --- | --- |
| Features | Description | Work progress |
| 1. Update Database Library\_Management | 1. Create new table (Loan, LoanDetail, LoanHistory, …). | Done |

**[Date:** 24/11/2023 – 27/11/2023**]**

|  |  |  |  |
| --- | --- | --- | --- |
| Features | | Description | Work progress |
| 1. Update Database Library\_Management | | 1. Modified table fields, record. | Done |
| 2. Borrow Book Feature | 1. Design Feature UI. | | Done |

**[Date:** 27/11/2023 – 01/12/2023**]**

|  |  |  |
| --- | --- | --- |
| Features | Description | Work progress |
| 1. Borrow Book Feature |  | Not Done |

**[Date:** 01/12/2023 – 15/12/2023**]**

|  |  |  |
| --- | --- | --- |
| Features | Description | Work progress |
| 1. LoanSlip Management | 1. View List Information  2. Borrow Book Feature | Not Done |
| 2. Borrow Book Feature | 1. Updated user interface for ease  of use. | Not Done |
| 3. Loan Slip History | 1. View list information.  2. Add new Item | Done |
| 4. Enroll Management | 1. Enrol View Information | Done |

**[Date:** 15/12/2023 – 18/12/2023**]**

|  |  |  |
| --- | --- | --- |
| Features | Description | Work progress |
| 1. Loan Slip Management | 1. Create Loan Slip  2. View Loan Detail Information | Not Done |